1. Prioritisation Strategy

The planning logic is driven by a High-Medium-Low priority ranking to ensure that essential features are functional before secondary enhancements are added:

- High Priority (Core Essentials): Features required for secure access and the basic ability to communicate, such as User Registration/Login, Creating/Joining Meetings, and Live Video/Audio.

- Medium Priority (Functional Controls): Tools that enhance the meeting experience, such as Mute/Camera toggles and the Remote User Grid.

- Low Priority (Optimisation): Non-critical improvements like Responsive UI and Clean Leave (releasing media tracks).

2. Sprint-Based Execution (Product Backlog)

The project is divided into four distinct sprints, each with a specific functional focus:

- Sprint 1: Authentication & Security

  - Logic: Establish a secure environment first. This includes user registration, Bcrypt password hashing for database security, and issuing signed JWT tokens for session management.

- Sprint 2: Navigation & Meeting Management

  - Logic: Build the infrastructure for meetings. This involves implementing protected routes (blocking unauthenticated access), the home dashboard, and the logic to create or join a room by name.

- Sprint 3: Real-Time Communication (RTC) & Controls

  - Logic: Implement the primary value proposition. This focuses on integrating the Agora RTC SDK to publish media tracks, providing in-call controls (mic/camera toggles), and auto-discovering remote participants.

- Sprint 4: Cleanup & UI Optimisation

  - Logic: Finalise the user experience and system health. This includes the Clean Leave function to release tracks, the logout process to clear local storage, and ensuring the interface is responsive via Tailwind CSS.

3. Estimation & Effort Logic

Tasks are estimated using Story Points to represent complexity rather than just time:

- 3 Points (High Effort): Complex logic like protected routes, camera/mic track publishing, and the remote participant grid.

- 2 Points (Standard Effort): Core features like registration, login, and creating/joining rooms.

- 1 Point (Low Effort): Simple UI elements or state removals like the dashboard view and logout function.

4. Technical Workflow Logic

The planning also accounts for the MVC (Model-View-Controller) pattern to keep the development modular:

- Data First (Model): Define how user data is shaped in MongoDB.

- Routes Next (View): Map the API endpoints for authentication.

- Logic Last (Controller): Program the "brain" of the app to handle registration and JWT signing.